IEEE-829 Software Test Plan

Project: Twitter/X Clone Portfolio App

Version: 1.0.0

# 1. Introduction

This test plan defines the testing strategy, scope, activities, and resources to validate the functional and non-functional compliance of the Twitter/X Clone application.

# 2. Scope

In-Scope: Authentication, profiles updates, timelines posting, actions (likes, bookmarks, comments), notifications triggers, follow connections, explore queries, and admin dashboard validations.

Out-of-Scope: Third-party email SMTP service configurations, Firestore DB billing scale load-testing.

# 3. Testing Approach & Methodologies

- Functional Testing: Validate complete business logic workflows.
- Boundary Value & Negative Testing: Verify char limits, file limits, invalid login payloads.
- Responsive UI & PWA Testing: Validate viewports adaptive layouts and service workers registers.
- Security Testing: Verify rules constraints and admin route guards protections.

# 4. Entry and Exit Criteria

Entry Criteria: Development build completed successfully, environment variables configurations completed, test plan approved.

Exit Criteria: 100% of planned test cases executed, all Critical and High severity bugs resolved and verified, checklists cleared.